# Demand Planning Launch Brief — Luminance Brightening Serum (Aura Collective)

## Product & Project Summary

Product name: Luminance Brightening Serum

Client brand: Aura Collective

Category: Skincare — face serum

Project status: In formulation development — formula lock target week 8

Launch market: United States (primary); Canada +6 months

## Launch Parameters

Target US launch date: Month 6 from project start

Distribution channels: DTC (Shopify-based, client-owned) — primary channel

Secondary channel: Potential boutique retail placement; no confirmed retail accounts yet

Packaging: 30mL glass dropper bottle, single SKU at launch

## Volume Forecast

Initial stocking quantity: 5,000 units

Expected monthly run rate by month 6: 15,000–20,000 units

Year 1 volume estimate: ~120,000–150,000 units (assumes ramp from launch)

Forecast basis: Client sales projections based on existing DTC audience size and planned paid media spend

Note: This is a new brand launch — no historical sales data available. Forecast is marketing-model driven.

## SKU Structure

SKUs at launch: 1 (30mL glass dropper)

Future variants: Client has mentioned potential 50mL size for retail — not confirmed, not in Year 1 plan

No secondary packaging variants planned at launch

## Seasonality & Promotional Calendar

No strong seasonal pattern expected for a brightening serum

Known promotional events: Launch campaign planned (exact date TBD); Black Friday / Cyber Monday likely promotional push

Influencer seeding: Client plans pre-launch influencer program — may generate short-term demand spike 2–4 weeks post-launch

## Supply Constraints

- • Tranexamic acid: Specialty active — confirm supplier lead time with R&D; may require 4–6 week advance procurement

- • Glass dropper bottle: Client-sourced primary packaging — confirm lead time with client; Planning to track independently

- • Ascorbyl glucoside: Confirm availability and lead time with R&D during formulation

- • MOQ: To be confirmed once formula is locked and BOM is finalized

## Assumptions & Risks

Key assumptions:

- • Client DTC audience conversion rate as projected — no validation data available

- • Retail placement does not materialize in Year 1 (upside risk if it does)

- • Formula lock achieved by week 8 — any delay directly compresses launch window

Top demand risks:

- • New brand with no sales history — forecast confidence is low; plan for +/- 40% variance in months 1–3

- • Influencer-driven spike may create short-term stockout risk if not buffered

- • Retail pitch success (positive risk) could require rapid scale-up beyond current plan

## Planning Actions Required

1. Confirm formula lock date from R&D (target week 8) to finalize production scheduling

2. Obtain BOM from R&D post-formula lock to assess raw material lead times

3. Coordinate with client on glass bottle packaging lead time and delivery schedule

4. Set initial safety stock policy — recommend 4-week cover given forecast uncertainty

5. Flag tranexamic acid as long-lead-time item to Procurement immediately